## Slide 1: Software Development Models - SDLC Models

## Slide 2
Definition:
Software Development Life Cycle (SDLC) models are frameworks or methodologies that guide the process of developing software applications from planning and requirements gathering to deployment and maintenance.
Each SDLC model follows a different approach to organizing and managing the phases of software development.

## Slide 4: 1. Waterfall model
The Waterfall model is one of the oldest and most straightforward approaches to software development.
The Waterfall Model is a linear and sequential Software Development Life Cycle (SDLC) model.
In this model, each phase of software development is completed before moving to the next phase. The process flows in one direction, like a waterfall, making it simple, structured, and easy to understand.

## Slide 6
Phases of Waterfall SDLC Models
1. Requirement Analysis
This is the first phase of the Waterfall Model. The development team meets with the client or stakeholders to gather and analyze all the software requirements. The goal is to clearly understand what the customer wants and define the project's scope and objectives.
Activities:
Gather user requirements.
Analyze project feasibility.
Prepare the Software Requirement Specification (SRS) document.

## Slide 7
2. System Design
After the requirements are finalized, the design phase begins. In this phase, the development team creates a detailed plan for building the software.
Activities:
Design the software architecture.
Design the database and user interface (UI).
Define system components and modules

## Slide 8
3. Development (Implementation)
In this phase, developers write the source code according to the design specifications. Each module is developed and tested individually to ensure it works correctly.
Activities:
Write the program code.
Develop software modules.
Perform Unit Testing on each module.

## Slide 9
4. Testing
After the software is developed, it is tested to ensure that it meets all the specified requirements and is free from defects or errors.
Activities:
Perform integration testing.
Conduct system testing.
Carry out user acceptance testing (UAT).
Identify and fix bugs.

## Slide 10
5. Deployment
Once the software has been successfully tested and approved, it is released to the users or installed in the production environment for actual use.
Activities:
Install the software.
Configure the production environment.
Release the application to users.
Perform final verification (smoke testing).

## Slide 11
6. Maintenance
Maintenance is the final phase of the Waterfall Model. After deployment, the software is monitored and maintained to ensure it continues to work correctly. Any issues are fixed, and updates or enhancements are made as needed.
Activities:
Fix bugs and errors.
Improve software performance.
Update the software based on user feedback.
Add minor enhancements and security updates

## Slide 12
Advantages of the Waterfall Model:
Simple and easy to understand.
Provides clear documentation at every phase.
Suitable for projects with stable and fixed requirements.
Offers better predictability of project schedule, cost, and deliverables.

## Slide 13
Disadvantages of the Waterfall Model:
Difficult to accommodate changes once development begins.
Testing is performed only after coding, so defects are identified late.
Limited customer involvement after the requirements phase.
Does not support prototyping or early user feedback.

## Slide 14: 2. Iterative SDLC Models
The Iterative SDLC Model is a software development methodology in which the software is developed through repeated cycles (iterations). Instead of building the entire system at once, the project is developed in small parts, and each iteration improves the software based on testing and user feedback.
The Iterative Model is flexible and efficient because it allows continuous improvement, early testing, and easy adaptation to changing requirements.

## Slide 16
Iteration 1 – Initial Version
This is the first development cycle where the basic version of the software is created.
Steps:
Requirements – Gather the initial requirements from the client.
Analysis – Analyze the requirements and determine feasibility.
Design – Create the system design and architecture.
Testing – Test the developed features for defects.
Implementation – Develop (code) the first version of the software.
Review – Evaluate the software and collect customer feedback.

## Slide 17
Iteration 2 – Improved Version
Based on the feedback from Iteration 1, improvements and additional features are added.
Steps:
Design
Testing
Implementation
Review

## Slide 18
Iteration 3 – Final Version
The software is further refined and prepared for release.
Steps:
Design – Design the remaining features.
Testing – Test the new features and overall system.
Implementation – Complete the remaining development.
Review – Final evaluation and customer approval.
Deployment – Release the software to users.
Maintenance – Fix bugs and provide updates after deployment.

## Slide 19: Advantages of the Iterative SDLC Model
Faster delivery of working software through incremental development.
Flexible enough to accommodate changing requirements.
Better software quality due to continuous testing and improvements.
Regular stakeholder feedback ensures the final product meets user and business requirements.

## Slide 20
Disadvantage | 
Higher Cost | Repeated development and testing increase project cost.
Time-Consuming | Multiple iterations may take longer to complete.
Requires Skilled Team | Needs experienced developers and managers.
Scope Creep | Frequent changes may expand the project scope.
Complex Management | Managing multiple iterations is more difficult.
More Documentation | Documentation is needed after each iteration.

## Slide 21: V-Model (Verification and Validation Model) in SDLC
The V-Model (Verification and Validation Model) is an extension of the Waterfall Model. It follows a sequential development process, but unlike the Waterfall Model, each development phase has a corresponding testing phase.
The development activities are on the left side of the V, and the testing activities are on the right side, forming a V-shaped structure.

## Slide 23
Key Principles of the V-Model
1. Parallel Development and Testing
Unlike the Waterfall Model, the V-Model performs development and testing in parallel. Every development phase has a corresponding testing phase, which helps detect defects early and improves software quality.
Example:
Requirement Analysis ↔ Acceptance Testing
System Design ↔ System Testing
High-Level Design ↔ Integration Testing
Low-Level Design ↔ Unit Testing

## Slide 24
2. Verification and Validation
The V-Model gives equal importance to Verification and Validation.
Verification checks whether the software is being developed correctly according to the requirements and design.
  Activities: Requirement review, design review, code review.
Validation checks whether the final software meets the customer's needs.
  Activities: Unit Testing, Integration Testing, System Testing, Acceptance Testing.

## Slide 25
3. Traceability
The V-Model provides traceability by creating a direct link between every development phase and its corresponding testing phase. This ensures that all requirements are properly designed, implemented, and tested.
Benefits:
Better documentation.
Easy tracking of requirements.
Ensures complete test coverage.
Helps identify missing or untested requirements.

## Slide 26
4. Early Defect Detection
Since testing activities are planned from the beginning and performed alongside development, defects are identified and corrected early. This reduces the cost and effort required to fix errors later.
Benefits:
Improves software quality.
Reduces development cost.
Saves time.
Produces a more reliable software product.

## Slide 27
Advantages of the V-Model
1. Clear Design and Planning
The V-Model follows a well-structured framework with clearly defined phases. Each stage has specific tasks and deliverables, making project planning and management easier.
2. Early Issue Identification
Testing activities begin from the early stages of development. This helps identify and fix defects before they become major problems, reducing development time and cost.

## Slide 28
3. Traceability and Documentation
The V-Model maintains a direct relationship between development phases and testing phases. This ensures complete documentation and makes it easier to track project progress and verify that all requirements are tested.
4. Predictability and Control
The systematic and sequential nature of the V-Model makes the project more predictable and easier to control. Stakeholders have a clear understanding of project milestones, timelines, and deliverables.

## Slide 29: 4. Spiral SDLC Model
The Spiral SDLC Model is a software development model that combines the iterative approach of the Iterative Model with the systematic phases of the Waterfall Model.
Development progresses through a series of spiral loops, where each loop represents one phase or iteration of the project.

## Slide 30
The Spiral Model is risk-driven, meaning that risks are identified, analyzed, and addressed during every iteration. This makes it highly suitable for large, complex, and high-risk projects.

## Slide 32
Phases of the Spiral Model
Each loop of the spiral consists of four phases:
1. Planning
Gather customer requirements.
Define project objectives and constraints.
Plan the activities for the current iteration.
2. Risk Analysis
Identify possible risks.
Analyze technical, financial, and schedule risks.
Develop strategies to reduce or eliminate risks.

## Slide 33
3. Engineering (Development)
Design, code, and test the software.
Develop a working version of the product.
4. Evaluation
the developed software to the customer.
Collect feedback.
Decide whether another iteration is needed.
The cycle continues until the complete software is developed.

## Slide 34
Advantages
Excellent risk management.
Flexible to changing requirements.
Continuous customer feedback.
Suitable for large and complex projects.
Early detection and resolution of risks.
Delivers improved software after every iteration.

## Slide 35
Disadvantages
Expensive due to repeated risk analysis.
Requires experienced project managers.
Complex to implement and manage.
Not suitable for small or low-budget projects.
Development time may increase because of multiple iterations.

## Slide 36: 5. Incremental Process Model
The Incremental Process Model is a software development approach in which the software is developed and delivered in small parts called increments.
Each increment adds new functionality to the previous version until the complete system is finished.

## Slide 38
Requirement Analysis: Requirements for the current increment are gathered and clearly defined.
Design & Development: The system design is prepared, and new features are developed.
Testing: Each increment is tested to ensure new and existing features work correctly.
Implementation: The tested increment is delivered and integrated with previous versions.

## Slide 39
Types of Incremental Model
The Incremental Model has two main types, each offering a different approach to developing software in small parts (increments).
1. Staged Delivery Model
The Staged Delivery Model is an incremental software development approach in which the software is built and delivered in planned stages.
Each stage provides a working and functional part of the system. With every new release, more features are added until the complete software is finished.
This approach allows users to see progress regularly, provide feedback, and identify issues early.

## Slide 41
Parallel Development Model
The Parallel Development Model is an incremental software development approach in which the system is divided into multiple modules.
After the overall system design is completed, different modules are developed simultaneously (in parallel) by different development teams.
Since multiple teams work at the same time, the overall development time is reduced, making the process faster and more efficient. Once all modules are completed, they are integrated to form the final software system

## Slide 43
Advantages
Early Software Delivery, improves customer satisfaction
Easy to Manage Changes between increments
Better Risk Management through early testing
Cost Control by spreading budget over stages
Simpler Debugging due to modular development
High Software Quality through continuous testing

## Slide 44
Disadvantages
Requires Skilled Team and proper planning
Cost May Increase due to repeated testing and integration
Design Issues if future requirements are unclear
Integration Challenges between increments
Repeated Bug Fixing across multiple increments

## Slide 45: 6. Rapid Application Development (RAD) model
The Rapid Application Development (RAD) Model is an iterative and incremental software development model that focuses on rapid prototyping, quick development, and continuous user feedback instead of extensive planning.
It divides the project into small modules that are developed in parallel within short development cycles (60–90 days).
Users review each prototype and provide feedback, allowing improvements throughout the development process.

## Slide 47
Advantages
Fast development: Reusable components reduce development time.
Early customer feedback: Users see prototypes early and give feedback.
Lower development effort: Fewer developers are needed due to automation.
Better quality: Powerful tools help build quality software quickly.
Easy progress tracking: Development progress is visible in each phase.
Flexible to changes: Changing requirements are easy to handle due to short cycles.
High productivity: Small teams can deliver results faster.

## Slide 48
Disadvantages
Needs skilled professionals: Developers must be experienced with advanced tools.
Depends on reusable components: Lack of reusable parts can cause failure.
High coordination needed: Team leader must closely manage developers and customers.
Not suitable for all systems: Systems that cannot be modularized cannot use RAD.

## Slide 49
Continuous customer involvement required: Lack of user commitment can fail the project.
Costly for small projects: Tool and automation costs may exceed the budget.
Not suitable for every application: Some projects do not fit RAD structure

## Slide 50: 7. Agile Software Development
The Agile Software Development Model is a software development methodology that emphasizes flexibility, collaboration, and customer satisfaction.
It follows an iterative and incremental approach, where software is developed in small parts called iterations (or sprints).
Each iteration delivers a working product quickly, allowing customers to provide continuous feedback.
The development team and customer work closely together to ensure the software meets changing requirements and user expectations.

## Slide 52
Characteristics of Agile Software Development
1. Agile as a Mindset
Agile is not just a development method; it is a way of thinking and working.
It focuses on adaptability, teamwork, continuous improvement, and customer satisfaction.
Example: If a customer requests a new feature, the team is ready to adapt instead of following a fixed plan.

## Slide 53
2. Quick Response to Change
Agile welcomes changing requirements, even during development.
Teams can quickly modify the software based on customer feedback or new business needs.
This makes Agile suitable for projects where requirements change frequently.
Example: An online shopping app adds a new payment method after customer feedback without waiting for the entire project to finish.

## Slide 54
3. Regular Demonstrations
At the end of every Sprint (2–4 weeks), the team demonstrates the working software to the customer.
Customers review the progress and provide feedback.
This ensures that the project is moving in the right direction and meets customer expectations.
Benefit: Problems are identified early, reducing the cost of fixing them later.

## Slide 55
4. Cross-Functional Teams
Agile teams consist of members with different skills, such as developers, testers, designers, business analysts, and product owners.
Team members work together, share knowledge, and communicate regularly.
The team is self-organizing, meaning members decide how to complete the work without constant supervision.
Example: While developers write code, testers test new features, and designers improve the user interface—all working together during the same sprint.

## Slide 57: Advantages:
1. Improved Collaboration and Communication
2. Flexibility and Adaptability
3. Better Quality and Reliability
4. Higher Customer Satisfaction

## Slide 58: Disadvantages
1. Lack of Predictability
2. Limited Scope Control (Scope Creep)
3. Less Focus on Testing
4. Risk of Team Burnout
5. Lack of Structure